CALENDAR PLAN

Student: [Student full name]

Group: [Group]

Project topic: Task Manager Full-Stack Web Application

| Period | Work performed | Result |
| --- | --- | --- |
| Week 1 | Analysis of assignment requirements and selection of project topic. | Task Manager topic selected and project scope defined. |
| Week 2 | Backend architecture design, MongoDB models, and Express routes planning. | Users, Tasks, and Categories collections designed. |
| Week 3 | Authentication implementation with JWT and bcrypt. | Register, login, and profile endpoints implemented. |
| Week 4 | Task and category CRUD API implementation. | Protected CRUD endpoints completed. |
| Week 5 | Frontend pages and reusable React components implementation. | Login, registration, dashboard, tasks, categories, and profile pages completed. |
| Week 6 | Search, filtering, pagination, local storage, notifications, and responsive design. | User experience features completed. |
| Week 7 | Validation, error handling, security middleware, and deployment configuration. | Joi validation, global errors, CORS, rate limits, Render and Vercel configs completed. |
| Week 8 | Testing, screenshots, documentation, and final report preparation. | Project verified, deployed, documented, and prepared for defense. |

Student signature: ______________________

Practice supervisor signature: ______________________